Data Science System Optimization - Outline

Phase: 0

Milestones ------------------------------------------------------------------------------------------------------

---------------------------------------------------------------------------------------------------------------------

System and Data Structure Design

-----------------------------------------------------------------------------------------------------------Week 0

- Understanding Business’ Goal

- Understanding the Data

- Design System Architecture

- Design Data Structure

---------------------------------------------------------------------------------------------------------------------

Data System Architecture

------------------------------------------------------------------------------------------------------Week 3 & 4

- Data Cleaning

- Data Preparation

- Data Exploration

- Data Mining

  - Modeling

  - Evaluation

---------------------------------------------------------------------------------------------------------------------

System Development I

------------------------------------------------------------------------------------------------------Week 4 & 5

- Develop a Generic Data Structure

- Develop an API Script

  - Combine SSP APIs

  - Combine SSP Data Requests

- Develop Cleaning & Preparation Scripts

  - Clean Data

  - Prepare Data

- Develop a Mining Script

  - Analyze Data for further, or requested, insights

  - Create a Machine Learning Model

  - Strategize and Prepare for conversion to a Neural Network

---------------------------------------------------------------------------------------------------------------------

System Development II

------------------------------------------------------------------------------------------------------Week 7 & 8

- Data Testing and Reporting Scripts

  - Develop Generic Data Testing Scripts

    - Track SSPs Revenue

    - Input Time Monitoring

    - Monitor Performance

    - Triger Monitor

---------------------------------------------------------------------------------------------------------------------

System Development III

------------------------------------------------------------------------------------------------------Week 8 & 9

- Data Testing and Reporting Scripts

  - Develop Generic Data Reporting Scripts

    - Report SPPs Revenue Results

    - Report Input Time Monitoring Results

    - Report Performance Results

    - Report Triger Monitor Results

---------------------------------------------------------------------------------------------------------------------

System Implementation I

---------------------------------------------------------------------------------------------------Week 10 & 11

- Implement Generic Data Structure

- Implement API Script

  - Combine SSP APIs

  - Combine SSP Data Requests

- Implement Cleaning & Preparation Scripts

- Implement a Mining Script

  - Analyze Data for further, or requested, insights

  - Create a Machine Learning Model

---------------------------------------------------------------------------------------------------------------------

System Implementation II

---------------------------------------------------------------------------------------------------Week 12 & 13

- Implement Testing and Reporting Scripts

  - Track SSPs Revenue

  - Input Time Monitoring

  - Monitor Performance

  - Triger Monitor

---------------------------------------------------------------------------------------------------------------------

System Implementation III

---------------------------------------------------------------------------------------------------Week 14 & 15

- Implement Data Reporting Scripts

  - Report SPPs Revenue Results

  - Report Input Time Monitoring Results

  - Report Performance Results

  - Report Triger Monitor Results

---------------------------------------------------------------------------------------------------------------------

System Evaluation

----------------------------------------------------------------------------------------------------------Week16

- Evaluate Methods Individually and Find Possible Issues

- Debug Possible Issues and Improve Affected Methods

- Deploy a System Prototype and Prepare for Next Phase.