LTB Sales Portal Software Development - Outline

Project Phase: 0

Milestones ------------------------------------------------------------------------------------------------------

---------------------------------------------------------------------------------------------------------------------

System and Data Structure Design

-----------------------------------------------------------------------------------------------------------Week 0

- Understanding the Company’s Goal

- Understanding the Data

- Design System Architecture

- Design Data Structure

---------------------------------------------------------------------------------------------------------------------

Data Analysis

-----------------------------------------------------------------------------------------------------------Week 4

- Data Preparation

- Data Exploration

- Modeling and Evaluation

---------------------------------------------------------------------------------------------------------------------

System Development

-----------------------------------------------------------------------------------------------------------Week 8

- Develop User Based System Model

  - Users & Groups Methods

- Develop Strategy Plan System Model

  - Finance Group Methods

  - Operations Methods

---------------------------------------------------------------------------------------------------------------------

System Implementation

----------------------------------------------------------------------------------------------------------Week12

- Implement User Based System Model

  - Groups, Users & Permissions Assignment

- Implement Strategy Plan System Model

  - Programs

  - Pro Formas, Collections and Performance

- Graphics User Interface

---------------------------------------------------------------------------------------------------------------------

System Evaluation

----------------------------------------------------------------------------------------------------------Week16

- Evaluate Methods Individually and Find Possible Issues

- Debug Possible Issues and Improve Affected Methods

- Deploy a System Prototype and Prepare for Next Phase